# Test Plan Document

Project Name:  Manual Testing of bstackdemo.com

Prepared By: Fatima Tahir

Date: 24 -Apr-2025

# 1. Introduction

This document outlines the test plan for manual testing of the bstackdemo.com e-commerce website. The purpose is to validate the website’s core functionality including login, product filtering, cart, and checkout features.

# 2. Objective

To ensure that the application meets business and user requirements by performing manual testing on all major functionalities of the website.

# 3. Scope of Testing

In Scope:
- Login and logout functionality
- Product catalog and filter
- Add to cart and remove from cart
- Checkout process
- UI/UX elements
- Error handling and validations

Out of Scope:
- Performance testing
- Security testing
- Backend/database testing

# 4. Test Items

- Login page
- Product listing page
- Product filters
- Cart page
- Checkout page
- Order confirmation page

# 5. Test Strategy

The testing will be carried out manually using the following approach:
- Requirement-based testing
- UI testing
- Functional testing
- Positive and negative test cases
- Boundary value testing

# 6. Test Environment

- URL: https://www.bstackdemo.com
- Browser: Chrome, Firefox (latest versions)
- OS: Windows 10
- Tools: MS Excel / Google Sheets for test cases

# 7. Entry and Exit Criteria

Entry Criteria:
- Functional requirements are available
- Test environment is set up
- Test cases are written and reviewed

Exit Criteria:
- All major test cases executed
- All critical bugs fixed and verified
- Final test report prepared

# 8. Deliverables

- Test Plan Document
- Test Case Document
- Bug Report
- Final Test Summary Report

# 9. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Changes in UI | Regular sync with developers |
| Unclear requirements | Clarify with stakeholders or assume standard behavior |

# 10. Schedule

| Activity | Duration |
| --- | --- |
| Test Planning | 24-Apr-25 |
| Test Case Design | 25-Apr-25__27-Apr-25 |
| Test Execution | 28-Apr-25 |
| Bug Reporting | 28-Apr-25 |
| Test Report Preparation | 28-Apr-25 |