# Test Plan for VWO.com – Login Module

## 1. Test Plan ID

TP-VWO-LOGIN-001

## 2. Module Name

Login Functionality

## 3. Objective

To verify that the login functionality of VWO.com works correctly and securely by accepting valid credentials, rejecting invalid ones, and handling UI and usability aspects properly.

## 4. Features to be Tested

Login with valid credentials

Login with invalid credentials

Empty username or password field

Password masking

Forgot Password functionality

Browser compatibility

UI responsiveness

## 5. Features Not to be Tested

Backend API functionality

Integration with third-party auth services (e.g., Google login if not publicly accessible)

## 6. Test Strategy

Type of Testing: Manual Functional Testing

Test Design Technique: Equivalence Partitioning, Boundary Value Analysis, UI Testing

Environment: Web browser (Chrome, Firefox, Edge), Desktop/Mobile

## 7. Entry Criteria

The login page is deployed and accessible at https://app.vwo.com/#/login

Test environment is set up

Test data is available

## 8. Exit Criteria

All planned test cases executed

All high-priority bugs resolved or accepted

Login module passes with ≥95% test case success

## 9. Test Deliverables

Test Plan

Test Cases Document

Bug Report

Test Summary Report

## 11. Resources Required

Manual Tester

Chrome/Firefox Browsers

Stable Internet

Access credentials (valid & invalid test data)

## 12. Risk & Mitigation

| Risk |  | Mitigation |  |
| --- | --- | --- | --- |
| Login API might be rate-limited |  | Space out test attempts |  |
| Page changes during testing 12. Test Schedule |  | Regular sync with dev team |  |
| Activity | Start Date |  | End Date |  |
| Test Case Design | 19-Mar-2025 |  | 21-Mar-2025 |  |
| Test Execution | 22-Mar-2025 |  | 23-Mar-2025 |  |
| Bug Reporting | 24-Mar-2025 |  | 26-Mar-2025 |  |